**Project Update 2**

**1. Project title - Updated**

Examining the gender pay gap by state from the past years

(We’ve changed slightly from looking at gender pay gap for doctors to looking at the gender pay gap overall as we were finding it very difficult to find the data we needed. This change should allow us to actually find relevant data that should be more up to date.)

**2. Team members and roles**

*Name, role(s), email*

· **Project manager – Edelawit** ([edelawitsebesibe104@gmail.com](mailto:edelawitsebesibe104@gmail.com))

· **Analyst – Ashley** ([Ashley.Wu.2011@gmail.com](mailto:Ashley.Wu.2011@gmail.com))

· **Tester – Saul (**[Saul.Sallah.28@gmail.com](mailto:Saul.Sallah.28@gmail.com))

· **Researcher – Afnan** ([a.abdella98@gmail.com](mailto:a.abdella98@gmail.com))

· **Tester/Analyst – Andrew** ([UKaj2112@gmail.com](mailto:UKaj2112@gmail.com))

**3. Accomplishments since the last report**

*What the team has done since the last report; include a bullet list of individual contributions. Note any tasks that were not completed and why.*

* Created a GitHub to put all the files into

<https://github.com/ajohns97/INST126-Project>

* Getting the code to print out our data set
* Working code (currently no errors)
* We updated our project title to be more accurate with the dataset that we found

**4. Roadblocks, problems, challenges, risks, questions**

*Bullet list of any concerns at this point – current of upcoming*

* Finding an updated data set that has an earlier year
* The current dataset is large
* Meet up times (time constraints due to the finals week coming up)
* Risk of the code not working properly

**5. Plan for the next sprint (i.e., until the next deliverable)**

*The team plan for the next sprint; include a bullet list of individual tasks with tentative deadlines and assigned roles.*

* Working on the final code
* Work on further abstraction
* Making sure everything runs properly
* Continue to analyze and interpret our data
* Meet up with the professor/TA’s/AMP’s to make sure that the code has no problems and issues that we need to fix